**Action Plan**

**Decision:** Repair the barn ourselvesby November 15

|  |  |  |  |
| --- | --- | --- | --- |
| **What needs to be done:** | **How does it happen:** | **Who is doing it?** | **When will it be done?** |
| Research what is involved in the repair | * Look on line, YouTube videos, talk to others * Create list of items needed | * Shauna & Husband * Shauna | October 15 |
| Purchase supplies | * Check bank account * Order on line and go to Lowes | * Shauna * Shauna | October 15  October 22 (may stager purchases) |
| Prepare the area for repair | * Remove rotting lumber * Temporarily move cattle | * Husband * Shauna & Husband | October 17  October 17 |
| Make repairs | * Arrange materials * Measure lumber, cut lumber, * Install lumber * Paint/stain lumber * Clean up supplies | * Shauna * Husband * Shauna * Shauna & Husband | October 24  October 30  November 5  November 12  November 13 |
| Evaluate | * Review results, meets risk issues, sound structure. | * Shauna & Husband | November 14 |
|  |  |  |  |
|  |  |  |  |