**Action Plan**

**Decision:** Repair the barn ourselvesby November 15

|  |  |  |  |
| --- | --- | --- | --- |
| **What needs to be done:** | **How does it happen:** | **Who is doing it?** | **When will it be done?** |
| Research what is involved in the repair | * Look on line, YouTube videos, talk to others
* Create list of items needed
 | * Shauna & Husband
* Shauna
 | October 15 |
| Purchase supplies | * Check bank account
* Order on line and go to Lowes
 | * Shauna
* Shauna
 | October 15October 22 (may stager purchases) |
| Prepare the area for repair | * Remove rotting lumber
* Temporarily move cattle
 | * Husband
* Shauna & Husband
 | October 17October 17 |
| Make repairs | * Arrange materials
* Measure lumber, cut lumber,
* Install lumber
* Paint/stain lumber
* Clean up supplies
 | * Shauna
* Husband
* Shauna
* Shauna & Husband
 | October 24October 30November 5November 12November 13 |
| Evaluate | * Review results, meets risk issues, sound structure.
 | * Shauna & Husband
 | November 14 |
|  |  |  |  |
|  |  |  |  |